PROJECT PROGRESS & ROADMAP

AI Study Assistant (Studia)

To: Project Supervisor

From: AI Study Assistant Project Team

Date: 27 July 2026

Purpose: Summary of completed features and proposed next development phases

Current position: the project has progressed beyond a visual prototype into a working full-stack study platform. Its main learning workflows are implemented; the next priority is deployment hardening, user validation, and expansion of practice and reporting tools.

# 1. Project overview

Studia is an AI-powered study assistant that helps students organize learning material, ask questions against their own notes and documents, create and review flashcards, and track study activity. The solution uses a modern web interface, a FastAPI backend, PostgreSQL, and retrieval-augmented generation (RAG) so AI answers can be grounded in the student's selected topic.

# 2. Features completed to date

The following capabilities are present in the current codebase. “Completed” means that both the user-facing flow and the supporting backend/API are implemented; final production deployment and user acceptance testing remain separate release activities.

| Feature area | Status | What is available now |
| --- | --- | --- |
| Account and security | Completed | Registration, login, logout, secure server-side sessions, ownership checks, and profile editing. |
| Dashboard | Completed | Personal overview with topic activity, study statistics, and flashcard summary. |
| Topics | Completed | Create, view, search, edit, and delete study topics. |
| Notes | Completed | Create, search, paginate, edit, move between topics, and delete notes. |
| Document knowledge base | Completed | Upload PDF or text files, track processing status, list files, and delete files. |
| AI tutor | Completed | Topic-based chat, saved message history, clear history, source citations, and optional document-specific questions. |
| RAG retrieval | Completed | Hybrid vector and keyword retrieval over notes and uploaded documents, with fallback behavior. |
| Flashcards | Completed | Manual and AI-generated cards, editing, archiving, regeneration, deletion, and source links. |
| Spaced repetition | Completed | Due-card queue, review ratings, scheduling, deck statistics, and overall review summary. |
| Study history | Completed | Activity timeline, filters, pagination, and study statistics. |
| Production foundation | Completed | Database migrations, health/readiness checks, Docker setup, rate limiting, structured logs, and security headers. |
| Automated testing | Completed | Unit and integration coverage for core logic, authentication, CRUD, documents, AI chat, rate limits, and pagination. |

# 3. Technical work completed

Frontend: Responsive Next.js/React interface with dedicated pages for the dashboard, topics, notes, AI tutor, flashcards, study history, authentication, and settings.

Backend: Modular FastAPI service with clear separation between routes, services, repositories, database models, and validation schemas.

Database: PostgreSQL schema managed through Alembic migrations, including users, sessions, topics, notes, AI messages, documents, vector chunks, sources, study history, and flashcards.

AI and retrieval: Support for Gemini, Groq, or OpenAI chat providers, with Gemini or OpenAI embeddings and 768-dimension pgvector storage.

Reliability and security: Secure HTTP-only sessions, authentication and AI rate limits, request IDs, secret-redacting logs, CORS configuration, health checks, and ownership validation.

Quality assurance: Unit tests for algorithms and configuration plus integration tests for the principal API workflows.

# 4. Proposed features and improvements to add

The roadmap below is proposed from the current technical gaps and the learning goals of the product. The order can be adjusted after supervisor feedback and user testing.

| Roadmap stage | Priority | Planned addition | Expected value |
| --- | --- | --- | --- |
| Phase 1: Release readiness | Next | Deploy the application; add CI/CD; use managed PostgreSQL with pgvector; configure backups, monitoring, and environment secrets. | A stable version that can be demonstrated and tested by real users. |
| Phase 2: Storage and scale | Next | Replace local uploads with object storage and replace in-memory rate limits with a shared Redis or gateway-based limiter. | Reliable files and consistent protection across multiple server instances. |
| Phase 3: Learning tools | Planned | Add quizzes generated from notes, configurable practice sessions, explanations for wrong answers, and progress by topic. | More active recall and clearer evidence of learning progress. |
| Phase 4: Reminders and goals | Planned | Add study goals, review reminders, streaks based on real activity, and a weekly plan. | Better study consistency and retention. |
| Phase 5: Reporting and export | Planned | Add downloadable notes, flashcards, study summaries, and supervisor/student progress reports. | Portable learning materials and easier progress review. |
| Phase 6: Experience improvements | Future | Improve accessibility, responsive/mobile behavior, onboarding guidance, error recovery, and optional dark mode. | A more inclusive and polished user experience. |

# 5. Immediate next milestone

The recommended next milestone is a supervised beta release. This milestone should focus on making the existing system dependable before adding many new features.

Deploy one test environment with managed PostgreSQL and pgvector.

Move uploaded files to persistent object storage.

Add an automated build, test, migration, and deployment pipeline.

Run end-to-end acceptance testing with a small group of students.

Collect feedback on the AI tutor, flashcard review flow, and dashboard clarity.

Use the feedback to select the first learning enhancement: quizzes or study goals/reminders.

# 6. Success criteria for the next review

A supervisor can register, create a topic, add notes, upload a document, and receive a source-grounded AI answer.

A student can generate or create flashcards, complete a due-card review, and see updated statistics.

All automated tests pass in the deployment pipeline.

Uploaded documents remain available after application restarts.

At least five student testers complete the main workflow and provide structured feedback.

# 7. Summary

The core product is now functionally broad: it combines content organization, document ingestion, grounded AI tutoring, spaced-repetition flashcards, and activity tracking in one system. The most valuable next step is to stabilize and validate this version in a real environment, then add quizzes, goals, reminders, and reporting based on observed student needs.